# Design Exception or Variance Request Example

## D.1	Design Exception or Variance Request Example

Requests for Design Exceptions or Variances should utilize the template on the following pages.  Ensure all information requested within the example template is included in the package submitted for Design Exception / Variance approval.  Failure to submit all required information will result in the package being considered incomplete, in which case, the package will be returned to the Project Manager (PM).

Notes:

- The Engineer/Designer of Record shall prepare and submit any Design Exceptions and/or Design Variances (DE/DV) to the GDOT Project Manager (PM) as soon as they are found to be necessary and the information and studies needed to justify the DE/DV have been completed. DE/DV’s should be submitted prior to the completion of the right-of-way plans. On Project of Division Interest (PoDI) projects, DE/DV’s identified during the Concept phase require FHWA review and approval of the DE/DV before they will approve the concept. If a DE/DV is identified on a PoDI project after FHWA has approved the concept, the DE/DV should be promptly submitted and communicated to FHWA.

- For policy information regarding DE/DV’s, refer to Chapter 2 of the GDOT Design Policy Manual.

- A separate, brief, and signed cover letter from the GDOT PM Office Head to the State Design Policy Engineer should accompany the request letter.

- Requests from GDOT Designers (i.e. Roadway Design Phase Leaders (DPL) and Bridge DPL) should use Template A. Requests from Consultant DPL, when utilized by the Office of Program Delivery, the Office of Innovative Delivery or the Office of Maintenance should use Template B. Requests regarding design variances on existing roadways for existing features, please review Template C & D for applicability.

- Requests from Consultant Designers should be submitted on the engineering firm’s letterhead (See Template B & D).

- For projects with separate, multiple DE/DV’s, approval is required for each.  Use multiple signature lines if within the same request letter.

- The Office of Design Policy and Support will receive, review and submit the DE/DV request to the Director of Engineering, Chief Engineer and, if applicable to FHWA for approval or disapproval. All design exceptions and design variances should be submitted to the following email address: DesignException@dot.ga.gov

- After approval or disapproval, the request will be returned to the Office of Design Policy and Support for distribution to the PM. The Office of Design Policy and Support will send a notification that the approved DE/DV has been placed in ProjectWise. The Office of Design Policy and Support will enter into the Department’s Project Management System, a record of the DE/DV. The Office of Design Policy and Support will notify the PM by email all DE/DV’s that are not approved.

DEPARTMENT OF TRANSPORTATION (Template C)

# STATE OF GEORGIA

# INTEROFFICE CORRESPONDENCE

# REQUEST FOR DESIGN VARIANCE FOR EXISTING ROADWAYS

| FILE | P.I. Number (#######) | OFFICE | Design Office |
| --- | --- | --- | --- |
|  | Project Number (if applicable) |  |  |
|  | County | DATE | Date |
|  | Project Description |  |  |
|  | NHS or State Route Number |  |  |
| FROM | Office Head (GDOT Submitting Office with signature) |  |  |
| TO | State Design Policy Engineer Attn: Policy Engineer Group Manager |  |  |
| SUBJECT | Request for Design Variance for (list criteria here: e.g., Shoulder Width; not to include exceptions of any kind or variances for any of the following: Design Loading Structural Capacity; Rumble Strips; Safety Edge; Roundabout Illumination Levels; Pedestrian, Bicycle, and Transit Warrants; ADA requirements in PROWAG; GDOT Construction Standards; or GDOT Drainage Manual ) on existing roadways |  |  |

Approval of a Design Variance on existing roadways is requested for this project.

PROJECT DESCRIPTION AND TYPE Please summarize project need and purpose, particularly including all project goals. Provide a general description of the proposed project including the length of the project, the general location of the project including any city and county limits or proximity thereto, speed design, posted speed limit, and describe the proposed typical sections and other major improvements to be constructed.

AASHTO Green Book 1.7.3. Project Type: (check one)

☐ Repair infrastructure condition				☐ Reduce operational congestion

☐ Reduce current/anticipated crash patterns

EXISTING FEATURE REQUIRING A DESIGN VARIANCE  Describe the existing feature proposed to be retained that requires the design variance. Describe the existing conditions of the roadway. Give the standard value of the criteria along with the value of the criteria proposed to be retained on your project. Include the value of the beginning and the ending mile point stationing for the design feature.

NONSTANDARD FEATURE CRASHES AND OPERATION Provide the crash history within the project limits for the most recent five to ten years available in the area of the nonstandard feature. In particular, address and summarize the crash history related to the feature requiring a design variance request. This should include the types of crashes (i.e. head-on, angle, side swipe, rear end, run-off-road, cross median, cross centerline, etc.) and crash severity (i.e. number of fatalities & injuries). Access the GEARS - Georgia Electronic Accident Reporting System site or the Crash, Road & Traffic Data site for this information.  Include the Statewide Mileage, Travel & Accident Data for the same years as those provided in the crash history for comparison (Contact the Office of Traffic Safety and Design Personnel for this information). All crash data information should be provided in a tabular format and summarized accordingly. Include a brief narrative of the crash history relative to the nonstandard feature. Based on the crash history, evaluate if AASHTO Green Book Section 1.7.3. can be used to support the retention of the feature.

For existing nonstandard conditions to be retained and where adequate crash data is provided (for years where that condition existed), no HSM analysis is required.

ANTICIPATED PERFORMANCE OF NONSTANDARD FEATURE Specify if anticipated traffic will cause the nonstandard feature to perform worse. State if any aspect of your proposed project is likely to change the performance of the nonstandard feature. Please list additional design exceptions or variances that overlap in the proposed area, and please properly address their corresponding risk. These include any exceptions or variances that have not been submitted, are under review, or have already been approved.

MITIGATION PROPOSED Describe any mitigation proposed to lessen the impact of not meeting current standard criteria (FHWA publication Mitigation Strategies for Design Exceptions is a good reference). This may include improving the existing condition even if it doesn’t fully meet the current criteria. State if there is any existing mitigation in the area of the nonstandard feature. Other resources providing mitigation ideas or traffic safety-related accident countermeasure / accident pattern countermeasure ideas include the American Association of State Highway and Transportation Officials (AASHTO) May 2004 “A Guide for Achieving Flexibility in Highway Design” and the Institute of Transportation Engineers (ITE) “Traffic Engineering Handbook”.

RECOMMENDATION The Engineer/Designer of Record must make a recommendation to the approving authority for action. Any conditions to the approval of this variance should be clearly stated. Include name and contact number. State that the submitted design variance meets the required criteria shown below: (All four must be checked to submit this request.)

☐ Project type meets requirements of AASHTO Green Book Section 1.7.3.

☐ The nonstandard feature is an existing condition that will not be worsened.

☐ The nonstandard feature performs well today and is anticipated to continue to perform well.

☐ The nonstandard feature is recommended for retention on this project.

| Concur: |  |  |  |
| --- | --- | --- | --- |
|  | GDOT Director of Engineering |  | Date |
| Approve: |  |  |  |
|  | GDOT Chief Engineer |  | Date |

Attachments: Location sketch

Typical sections (if applicable)

Photo image of location

Plan sheets denoting highlighted DV location including latitude and longitude coordinates

Profile sheets denoting location of DV (if applicable)

Preconstruction Status Report

Bridge ID and Inventory Data Sheet for bridge projects

Any other documentation pertinent to request. (e.g. for lateral offset to obstruction

requests provide the offset for each individual object not meeting GDOT standards).

# DEPARTMENT OF TRANSPORTATION (Template D)

# STATE OF GEORGIA

# INTEROFFICE CORRESPONDENCE

# REQUEST FOR DESIGN VARIANCE FOR EXISTING ROADWAYS

| FILE | P.I. Number (#######) | OFFICE | Design Office |
| --- | --- | --- | --- |
|  | Project Number (if applicable) |  |  |
|  | County | DATE | Date |
|  | Project Description NHS or State Route Number |  |  |
| FROM | Office Head (GDOT Submitting Office with signature) |  |  |
| TO | State Design Policy Engineer Attn: Policy Engineer Group Manager |  |  |
| SUBJECT | Request for Design Variance for (list criteria here: e.g., Shoulder Width; not to include exceptions of any kind or variances for any of the following: Design Loading Structural Capacity; Rumble Strips; Safety Edge; Roundabout Illumination Levels; Pedestrian, Bicycle, and Transit Warrants; ADA requirements in PROWAG; GDOT Construction Standards; or GDOT Drainage Manual ) on existing roadways |  |  |

Approval of a Design Variance on existing roadways is requested for this project.

If there are any questions, please contact Project Manager name at Project Manager phone number.

# ENGINEERING FIRM LETTERHEAD

| FILE | P.I. Number (#######) | DATE | Date |
| --- | --- | --- | --- |
|  | Project Number (if applicable) |  |  |
|  | County |  |  |
|  | Project Description NHS or State Route Number |  |  |
| FROM | Engineering Firm |  |  |
| TO | State Contact |  |  |
| SUBJECT | Request for Design Variance for (list criteria here: e.g., Shoulder Width; not to include exceptions of any kind or variances for any of the following: Design Loading Structural Capacity; Rumble Strips; Safety Edge; Roundabout Illumination Levels; Pedestrian, Bicycle, and Transit Warrants; ADA requirements in PROWAG; GDOT Construction Standards; or GDOT Drainage Manual ) on existing roadways |  |  |

Approval of a Design Variance on existing roadways is requested for this project.

PROJECT DESCRIPTION AND TYPE Please summarize project need and purpose, particularly including all project goals. Provide a general description of the proposed project including the length of the project, the general location of the project including any city and county limits or proximity thereto, speed design, posted speed limit, and describe the proposed typical sections and other major improvements to be constructed.

AASHTO Green Book 1.7.3. Project Type: (check one)

☐ Repair infrastructure condition				☐ Reduce operational congestion

☐ Reduce current/anticipated crash patterns

EXISTING FEATURE REQUIRING A DESIGN VARIANCE  Describe the existing feature proposed to be retained that requires the design variance. Describe the existing conditions of the roadway. Give the standard value of the criteria along with the value of the criteria proposed to be retained on your project. Include the value of the beginning and the ending mile point stationing for the design feature.

NONSTANDARD FEATURE CRASHES AND OPERATION Provide the crash history within the project limits for the most recent five to ten years available in the area of the nonstandard feature. In particular, address and summarize the crash history related to the feature requiring a design variance request. This should include the types of crashes (i.e. head-on, angle, side swipe, rear end, run-off-road, cross median, cross centerline, etc.) and crash severity (i.e. number of fatalities & injuries). Access the GEARS - Georgia Electronic Accident Reporting System site or the Crash, Road & Traffic Data site for this information.  Include the Statewide Mileage, Travel & Accident Data for the same years as those provided in the crash history for comparison (Contact the Office of Traffic Safety and Design Personnel for this information). All crash data information should be provided in a tabular format and summarized accordingly. Include a brief narrative of the crash history relative to the nonstandard feature. Based on the crash history, evaluate if AASHTO Green Book Section 1.7.3. can be used to support the retention of the feature.

For existing nonstandard conditions to be retained and where adequate crash data is provided (for years where that condition existed), no HSM analysis is required.

ANTICIPATED PERFORMANCE OF NONSTANDARD FEATURE Specify if anticipated traffic will cause the nonstandard feature to perform worse. State if any aspect of your proposed project is likely to change the performance of the nonstandard feature. Please list additional design exceptions or variances that overlap in the proposed area, and please properly address their corresponding risk. These include any exceptions or variances that have not been submitted, are under review, or have already been approved.

MITIGATION PROPOSED Describe any mitigation proposed to lessen the impact of not meeting current standard criteria (FHWA publication Mitigation Strategies for Design Exceptions is a good reference). This may include improving the existing condition even if it doesn’t fully meet the current criteria. State if there is any existing mitigation in the area of the nonstandard feature. Other resources providing mitigation ideas or traffic safety-related accident countermeasure / accident pattern countermeasure ideas include the American Association of State Highway and Transportation Officials (AASHTO) May 2004 “A Guide for Achieving Flexibility in Highway Design” and the Institute of Transportation Engineers (ITE) “Traffic Engineering Handbook”.

RECOMMENDATION The Engineer/Designer of Record must make a recommendation to the approving authority for action. Any conditions to the approval of this variance should be clearly stated. Include name, email address, and contact number. State that the submitted design variance meets the required criteria shown below: (All four must be checked to submit this request.)

☐ Project type meets requirements of AASHTO Green Book Section 1.7.3.

☐ The nonstandard feature is an existing condition that will not be worsened.

☐ The nonstandard feature performs well today and is anticipated to continue to perform well.

☐ The nonstandard feature is recommended for retention on this project.

| Recommend: | (Sign and add Georgia P.E #.) |  |  |
| --- | --- | --- | --- |
|  | Engineer of Record |  | Date |
| Concur: |  |  |  |
|  | GDOT Director of Engineering |  | Date |
| Approve: |  |  |  |
|  | GDOT Chief Engineer |  | Date |

Attachments: Location sketch

Typical sections (if applicable)

Photo image of location

Plan sheets denoting highlighted DV location including latitude and longitude coordinates

Profile sheets denoting location of DV (if applicable)

Preconstruction Status Report

Bridge ID and Inventory Data Sheet for bridge projects

Any other documentation pertinent to request. (e.g. for lateral offset to obstruction

requests provide the offset for each individual object not meeting GDOT standards).