BID DOCUMENT CHECKLIST FOR LOCAL LET PROJECTS

Revision 7/29/2026

PI Number: __________________	County: ______________________

Project Name: _____________________________________________________

Reviewer: ___________________________		Date: __________________

COVER SHEET

______ Name of project

______ Project and P.I. numbers

______ Include County name in Sponsor line, if the Sponsor is not a county.

# General Requirements

Advertise the project for bid according to requirements of O.C.G, A., Title 32, Chapter 2, excluding that provision which provides for negotiations.  The minimum advertising period is three weeks before bid opening and one week after the first advertising notice.  We recommend the first advertisement be made four weeks prior to bid opening.  Sponsors must follow Title 32 and not Title 36 for bidding procedures.  No negotiating allowed between opening of bids and execution of the construction contract with the contractor. Please note, in accordance with Chapter 10.3 of the Local Administered Projects Manual, “All bidding contractors must be pre-qualified by GDOT.”

_______Review Environmental Commitment Table (ECT) from the approved environmental document to identify any special requirements for the bid document.  Also verify that the Environmental Resources Impact Table (ERIT) in the plans is correct.

_______Include a sentence indicating that the GDOT Standard Specifications Construction of Transportation Systems, 2021 Edition, 2024 Supplemental Specifications, and applicable special provisions and supplemental specifications apply to the contract.

_______ Add a sentence to indicate the DBE goal.  The DBE goal for this project is ___.  If no DBE goal is set, indicate 0%.

_______ Include a sentence to indicate that Bidders submitting a bid $2,000,000 or less must be either a prequalified contractor or a registered subcontractor with GDOT.

_______ Include a sentence to indicate that Bidders submitting bids in excess of $2,000,000 must be prequalified with GDOT.

_______ Include the FHWA Form 1273.

_______ Include the Non-collusion Provisions.

______  Add the following to the advertisement:

The (Insert Sponsor’s Name) in accordance with Title VI of the Civil Rights Act of 1964 and 78 Stat. 252, 42 USC 2000d—42 and Title 49, Code of Federal Regulations, Department of Transportation, Subtitle A, Office of the Secretary, part 21, Nondiscrimination in federally assisted programs of the Department of Transportation issued pursuant to such Act, hereby notifies all bidders that it will affirmatively ensure that in any contract entered into pursuant to this advertisement, minority business enterprises will be afforded full opportunity to submit bids in response to this invitation and will not be discriminated against on the grounds of race, color, sex, or national origin in consideration for an award.

_______ A bid bond is required.  (Section 102.08)

_______ Performance and payment bonds are required as per Section 103.05.  This results in a performance bond of 100% of the contract amount and a payment bond of 110% of the contract amount.

_______ Add the following sentence as the basis of the contract award:  If the Contract is awarded, it will be awarded to the lowest reliable bidder whose proposal shall have met all the prescribed requirements.  (Section 103.02)

_______ Specify how the lowest bidder will be determined if the proposal includes a base bid and alternates.  Include language such as the low bid will be determined based on the sum of the base bid and any alternates selected by the Sponsor.

_______ Include lobbying/debarment certification.

_______ Include Buy America Provisions.

_______ Include a construction time period of the contract, usually number of calendar days following the Notice to Proceed to Construction given by the Sponsor to the contractor.  The number of days is ____.

_______ Include a provision for liquidated damages conforming to Section 108.08.

_______ If applicable, include that the completed DBE Goals Form, Federal Aid Certification, and the Georgia Security and Immigration Compliance       Act Affidavit shall be submitted with the bid.

_______Include a general note for a preconstruction conference with, at a minimum, Sponsor, Contractor, selected DBE firms, GDOT Area Engineer, and the GDOT Project Manager.

_______ If applicable, DBE Goals Form – Add the project number, county, and DBE goal to the form.

_______ All construction projects require the use of Davis-Bacon wage rates regardless of physical location.  Include a copy of the current wage rate determination in the bid document.  The web site for the wage rates is: http://www.wdol.gov/dba.aspx#0.  To find the wage rate determination, select the State and county in which the project is located and then select HIGHWAY.

_______The GDOT Standard Specifications do not permit retainage of a portion of progress payments to the contractor.  Any reference to retainage of a portion of progress payments by the Sponsor is to be removed.

_______ Indicate that all testing is to meet the requirements outlined in the GDOT Sampling, Testing, and Inspection Guide.

_______Indicate that the contractor shall use suppliers on the appropriate GDOT Qualified Products List.

_______Verify if On The JOB Training (OJT) Hours is assigned to the project.  If so, include the pay item for the number of assigned hours (158-1000 (Training Hours).  This is not a biddable item, it should be prepopulated with $0.80/Hour, if OJT hours are assigned to a project.