## Slide 1: OPD Trackers
09.15.2025
Office of Program Delivery
Notes: This training will focus on the 3 types of OPD trackers and the purpose of each. It will also provide information on how to properly fill out and update a submission into the tracker.
Training Time: 30 min

## Slide 2: Learning Objectives
3 Types of OPD Trackers
When to Use a Tracker
How to Use the Tracker
Notes: (click 1) There are 3 learning objectives for this training. First, the PM will understand that 3 different types of trackers that are used by OPD.
(click 2) The PM will learn when it is appropriate to use each of the trackers.
(click 3) The last objective is to know how to upload the updated cost estimate to the tracker for signature.

## Slide 3
Notes: We have gotten used to use all kinds of trackers in our daily lives. Trackers at work also an important part of project management.

## Slide 4: OPD Trackers: Purpose
Eliminate routing document via email
Status of documents
ProjectWise Interaction
Notes: (click 1) By using various trackers, documents are routed in one location instead via email. This eliminates the need to monitor and follow up on emails. It also reduces the number of emails that a reviewer will receive. It reduces the risk of a document getting “lost”.
(click 2) By using a tracker, a PM or another reviewer can check on the status of the document. It is easy to see how many days a document has been in someone’s cue and who is responsible for the next step. It also provides some historical information on when a document was submitted, reviewed, and signed.
(click 3) The tracker has a direct interaction with ProjectWise. All documents including draft and final documents must be placed on ProjectWise. The tracker provides the reviewer with access via the link to the current version of the document. This ensures that a PM is not storing documents on their computer and then attaching the working version to an email.

## Slide 5
Types of OPD Trackers
Notes: Next, we will discuss the various types of trackers that OPD uses.

## Slide 6: OPD Trackers
OPD Document Tracker
OMAT Deliverables Tracker
OPD Cost Estimate Tracker
(& Bridge Office Deliverables)
Notes: (click 1) There are 3 different types of trackers used by OPD project managers: OPD Document Tracker, OPD Cost Estimate Tracker, and OMAT Deliverables Tracker. The bridge office deliverables are also tracked in the OMAT Deliverables Tracker.
(The purpose of each tracker will be explained on slide 8-10.)

## Slide 7
When to Use a Tracker
Notes: It is not only important to know which is the appropriate tracker to use but also when to use the tracker.

## Slide 8: OPD Document Tracker
OPD Document Tracker
OPD’s internal review process
Used prior to submitting document externally
Supervisors should review all documents at a minimum
Tracks review status
Notes: (click 1) The OPD document tracker is part of the internal OPD review process.
(click 2) This tracker is used prior to submitting a document directly to another office or external stakeholder.
(click 3) It provides the opportunity for supervisors at a minimum to review a document.
(click 4) If the document requires multiple levels of review, the PM will know at all times whose review que it is currently in and how long it has been there.

## Slide 9: OPD Cost Estimate Tracker
OPD’s internal review process
Used prior to submitting cost estimate to Engineering Services
Tracks review status
OPD Cost Estimate Tracker
Notes: (click 1) The purpose of the OPD cost estimate tracker is of the internal OPD review process for revisions to programmed cost updates.
(click 2) This tracker is used prior to submitting a document directly to the Office of Engineering Services.
(click 3) The cost estimate requires multiple levels of review which culminates in the OPD office head signing the document. The PM will know at all times whose review que it is currently in and how long it has been there.

## Slide 10: OMAT Deliverables Tracker
Used for Bridge Office and OMAT reviews
Tracks review status
PM does NOT submit directly to this tracker
OMAT Deliverables Tracker
Notes: (click 1) The name does not accurately reflect the tracked reviews because there are two offices involved with this tracker. The Office of Bridge Design and Maintenance (aka Bridge Office) is responsible for reviewing all structural design plans. Structures can include bridges, wall, high mast arms, and other design structures that do not have a standard design detail. The Office of Materials & Testing (OMAT) is responsible for all geotechnical reviews including Soil Survey, Pavement Evaluation Summary, and Phase I Environmental Site Assessment.
(click 2) Any reports or plans that have been submitted to either the Bridge Office or OMAT are tracked here. Just like the other two trackers, the PM will submit whose review que it is currently in and how long it has been there.
(click 3) The document or plans that needs by OMAT or the Bridge Office are first reviewed in the OPD document tracker. After the OPD review is complete, the item will automatically be submitted to the correct office and placed on the OMAT deliverables tracker.

## Slide 11
What is NOT an OPD Tracker for the PM to use?
  Cost Estimate
  OMAT Deliverables
  Document
  Calendar
OPD Trackers Review
Notes: (direction: Read question 1 and give participants time to respond.)
(click 1) Answer: D.

## Slide 12
OPD Trackers Review
Which tracker lets the PM know the amount of funding available?
  OMAT Deliverables
  Document
  Cost Estimate
  None of these
Notes: (direction: Read question 1 and give participants time to respond.)
(click 1) Answer: D

## Slide 13
OPD Trackers Review
Every document that leaves OPD should be placed in the OPD documents tracker first.
True
or
False
Notes: (direction: Read question 1 and give participants time to respond.)
(click 1) Answer: True.

## Slide 14
Where to Find the Tracker
Notes: Next, you will learn how to locate each of the trackers.

## Slide 15
1
2
3
Notes: (click 1) The OPD trackers are located on the sharepoint site for the office. If you do not have access, ask the solutions center to add you to it. The red arrows are the trackers that the PM will directly upload to. The yellow arrow is the tracker that the PM can monitor after an item has left the OPD document tracker and been submitted to either OMAT or the Bridge Office.

## Slide 16: OPD Document Tracker: Needed Information
Notes: Next, we will focus on what information is needed for the OPD document tracker. The OPD cost estimate tracker was covered in the Cost Estimate Training,

## Slide 17
Notes: Select the tracker that you need to use. We are going to start with the OPD Document Tracker.
(click 1)If it is a new upload, click the “new” button.

## Slide 18
Notes: (click 1) A new page will appear. There are 3 sections on the form. The PM needs to fill out all of these fields. The first section is document information.
(click 2) [It will transition to next part of the form.]

## Slide 19
Notes: (click 1) Scroll down to fill out the next section which is called “document tracking.”
(click 2) The last section is the “comments” section.
(click 3) [It will transition to next part of the form.]

## Slide 20
Notes: (click 1) When submitting a document for review, always attach a copy of the current PSR.
(click 2) Don’t forget to hit “save” after the form has been filled out.

## Slide 21
Director of Program Delivery
OPD Office Head
OPD Asst. Office Head
OPD DPM
OPD PM
Reviewer Order:
1st Reviewer
Document Tracker Reviewers
Notes: In the first section, the PM must chose the document type that matches what is being submitted. It is important to choose the correct one because each document has been set up to route for review based on the type of document.
(click 2) In other words, some documents may only require the assistant office head review, but other documents may go to the office head or even up to the Director of Program Delivery. Don’t forget the PM is always the first reviewer. All documents should be checked for accuracy prior to submitting it into the document tracker.

## Slide 22
Notes: After the document is uploaded, it send an automated email to the next reviewer that notifies them of document that needs their attention. It tells the recipient what is needed.
(click 1) It provides a link to the document which is located on ProjectWise.
(click 2) It provides the link back to the document tracker entry. The review must update the information regarding next steps for the review or any review comments.
(click 3) If any comments have been added to the form, they are included with the email. This avoids the need to look at the tracker for information. When the document is accepted and/or signed, it will be routed back to the PM. The PM will receive a similar type of email.

## Slide 23: OPD Tracker(s): Checking Status
Notes: Next, we will focus on what information is needed for the OPD document tracker. The OPD cost estimate tracker was covered in the Cost Estimate Training,

## Slide 24
1
2
3
Notes: (click 1) Select the tracker that you need to check on the document. Remember that if the document or plan needs to go on to the Bridge Office or OMAT, it may have moved from the OPD document tracker to the OMAT deliverables tracker.

## Slide 25
Notes: (click 1) After selecting the tracker, look for the name of your DPM.

## Slide 26
1
2
Notes: (click 1) After selecting the tracker, look for the name of your District Program Manager (DPM) by going to the Project Manager column. There is a dropdown box. You can search by different ways. It is recommended to search using the “filter by” or “group by project manager” options. The “Filter by” option allows the PM to select only their name. Then only documents with that PM listed will be shown. The “group by project manager” filter still allows you to see all documents under the DPM, but they are grouped by PM.

## Slide 27
Notes: (click 1) The filter option used will appear at the top of the page. Then in descending order (recent to older) submissions will be listed below.

## Slide 28
Project ID Number
Document Type
0003626
Notes: (click 1) To find the document that you need the status of, cross reference the Project ID column with the document type column.
(click 2) When you find the right document, click on the hyperlink which is in the Project ID column.

## Slide 29
Notes: (click 1) Every time someone touches the document, the document status should be updated. This is how the PM will know the status.

## Slide 30: OPD Tracker: Submitting Corrections
Notes: Next, we will focus on what to do if a document is sent back to the PM for corrections.

## Slide 31
Notes: (click 1) If the document is being returned to the PM, the status will show as “sent back to PM for correction.”

## Slide 32
Notes: (click 1) If a document is returned to the PM because it needs corrections, do not create a new entry for the updated version. This applies to both the OPD document tracker and the OPD Cost Estimate Tracker. Instead, go back into the already created entry for the document.

## Slide 33
Update the PW link
Notes: (click 1) In the document info section, update the PW link to match the updated version of the document.

## Slide 34
Update the Document Status
Update the Date sent to the DPM
Attach the current PSR
Notes: (click 1) Scroll down and update, the document status, the date sent to the DPM, and attach a new PSR.

## Slide 35: Questions?