## Slide 1: ProjectWise Basics
09.24.2025
Office of Program Delivery
Understanding Folders & Using PW
Notes: The purpose of this training is to teach Project Managers the correct location for store documents on ProjectWise. The consistency in using the same folders will aid in being able to find information on a project.
Training Time: 1 hour

## Slide 2: DISCLAIMER
FOR THE SPECIFIC LOCATION RELATED TO THE SAVING FILES, PLEASE DEFER TO YOUR DPM’S DIRECTIONS.
Notes: (read the disclaimer)

## Slide 3: What is ProjectWise? What is its Purpose?
It is a software program used by GDOT to store documents and files related to a project. It provides a centralized location for documentation and uniform way to save files or find information related to a project.
Notes: (directions: Give time for trainees to respond)
(click 1) The key words are that it is a centralized location for documentation and a uniform method for saving or finding files.

## Slide 4: What Types of Files and Documents Are Saved to PW?
ALL files related to:
Project Development (History)
Design
GDOT Decisions
Construction
Notes: (directions: Ask for answers before displaying the answer)
(click 1) All project files that are related to the project development (aka history), design progression, GDOT decisions, and construction.

## Slide 5: Who Owns the Files?
All files related to a project are the property of GDOT. Project Managers are the project historians and documentation managers on behalf of GDOT.
GDOT
Notes: (directions: ask for answers before displaying the answers.)
(click 1) This may seem obvious, but it is GDOT. GDOT has paid for all work associated with the project. Project Managers are the project historians and documentation managers on behalf of GDOT. Therefore, the documentation of the project as well as the plan development and associated studies belong to the Department. Consequently, project files should never be stored on the project manager’s C drive. If they are stored on the PM’s personal computer drive, other GDOT staff members will not have access to the files and information.

## Slide 6: Who is Responsible for Document Control?
  Ultimately, it is the PM’s responsibility to ensure that important documents and records are saved.
  Monitors PW for adherence to document control.
PM
DPM
Notes: (directions: ask for answers before displaying the answers.)
(click 1) Ultimately, it is the PM’s responsibility to ensure that important documents and records are saved.
(click 2) The DPM monitors PW for adherence to document control.

## Slide 7
All correspondence related to:
  Decisions or directions by GDOT mgmt., DPM, or Office that programmed the project
  Email submissions to other offices
  Email approvals
What Specific Types of Files or Documents Are OPD PMs Required to Save?
Notes:   (click 1) All correspondence related to Decisions or directions by GDOT mgmt., DPM , or Office project was programmed by; Email submissions to other offices; and Email approvals. Remember that the history of how the project developed overtime must be recorded for legal reasons.

## Slide 8: What Specific Types of Files or Documents Are OPD PMs Required to Save?
PSRs
PFRs
Cost estimates
Draft documents (that will be submitted or signed)
Final versions (of signed letters or documents)
Consultant invoice acceptance
Office of Audits reviews
Notes: (click 1) The types of documents that are saved include, but are not limited to PSRs, PFRs, revised cost estimates, draft documents, final versions of documents, consultant invoice acceptance, and audit reviews. (Continue list on next slide)

## Slide 9
Monthly meeting minutes
Project Status Update (PSU) form
Meeting minutes for non-monthly meetings
    (i.e. PURP, A3M, constructability, etc.)
Procurement
Schedules (or related changes) & escalation memos
Photos (if available)
What Specific Types of Files or Documents Are OPD PMs Required to Save?
Notes: (click 1) Monthly meeting minutes
Project Status Update (PSU) form
Meeting minutes for non-monthly meetings
    (i.e. PURP, A3M, constructability, etc.)
Procurement
Schedules (or related changes) & escalation memos
Photos (if available)

## Slide 10
Coordination with stakeholders or general public
Files related to submissions to other offices
(note: some submissions may have a designated PW Workflow)
Record plan sets
What Specific Types of Files or Documents Are OPD PMs Required to Save?
Notes: (click 1) Coordination with stakeholders or general public
Files related to submissions to other office (note: some submissions may have a designated PW Workflow)
Record plan sets

## Slide 11: Why Is It Important to Use PW files Correctly & Consistently?
Transition a project to another PM
Vacation or PTO
DPM/AOH/OH has access to the files
Notes: (directions: ask for responses before displaying the answers)
(click 1) If a project is transitioned, another PM can readily pick up the project and find information.
(click 2) If a PM gets sick or is on PTO, another team member can step in and help to finish a document or submission.
(click 3) If a PM is not available, the files should be readily accessible and easy to find for office leadership.

## Slide 12: Why Is It Important to Use PW files Correctly & Consistently?
Provide quick answer
Recall history or decisions of the project
?
Notes: (click 1) If GDOT Mgmt. needs a quick answer to a question, the PM or someone on their team such as a supervisor can quickly provide the answer. Also, if requested, the PM can provide documentation related to the answer.
(click 2) As the project progresses, questions may arise later during the design phase or during construction. With files properly stored, the PM is able to find the related documentation or correspondence without wasting a lot of time & effort.

## Slide 13
PW File Locations: PM’s Responsibility
Under PTIP Folder, create folders for working procurement files.
Under Program Delivery Folder, most of the project files documenting history and decisions are kept here.
Under Record Plan Sets Folder, a historical reference of plan development are kept here.
Under Contract Folder, create folders for executed contract & invoice related items
Notes: When a project’s folder is opened on ProjectWise there will be a series of subfolders. The PM is primarily focused on the storing documents in the contract folder, scoping TO folder, program delivery folder, and record plan set. This slide is an overview of the ProjectWise file structure. Every project will have the same file structure and order.
(click 1) The contract folder is used for exectued contracts with consultants and invoice related items.
(click 2) The draft versions of the scope and cost proposal documents for a contract with an OPD consultant are stored in the Scoping TO folder. This folder is a subfolder under the director of engineering and PTIP folders.
(click 3) The program delivery folder is where most of the project files documentation related to the history and decisions of the project are kept.
(click 4) The record plan set folder maintains copies of the different version of design as the project develops.

## Slide 14
Invoices – monthly invoices, requests for local reimbursements
Invoice Review –monthly review of invoices and biannual invoice audits
Working Documents –documents occurring after the scoping process - ready for RTS
Task Orders – any executed document related to a consultant contract
set up by PM as needed
PW File Locations: PM’s Responsibility
Notes: (click 1) First let’s focus on the contract folder. The subfolders may not exist. If the project does not have them and if the folder is applicable, the PM may need to set them up.
(click 2) The Invoice review folder Documents related to review of monthly invoices and documentation for biannual invoice reviews.
(click 3) The invoice folder is different. It is for approved monthly invoices and requests for local reimbursement.
(click 4) The task order folder is used for storing PDF copies of NTPs, executed scoping documents, and negotiated cost proposals for TOs, signed work authorizations for MOSD contracts, standalone master contracts, SWOs, & contract modifications.
(click 5) The working documents folder is for the final version of the documents for the scoping process that are ready for submission to RTS.

## Slide 15
(Phase XXX) TO or Scoping TO – draft documents (not ready for RTS)
set up by PM as needed
PW File Locations: PM’s Responsibility
Notes: For documents that are being prepared or drafted for a consultant contract or task order, the documents should be placed in a subfolder under Director of Engineering and PTIP. This folder should be used to share information with other GDOT offices which is needed during the scoping and programming phases of contract or task order. Since a project may have several task orders, it is best to set up one folder for each.

## Slide 16
AOH- This is for OPD mgmt. - PSUs and escalation memos not related to schedule
Budget –information related to the budget
Correspondence –all forms of correspondence
Photos – if available
PM Diary –documents that the PM is working with
existing folder set up
Schedule–documents related to the schedule
PW File Locations: PM’s Responsibility
Notes: (click 1) The majority of the time, a PM will be using the Program Delivery folder and subfolders. This section is maintained by the Office of Program Delivery. The folders shown are set up by GDOT’s IT.
(click 2) The AOH folder is for OPD mgmt. The only documents that a PM must keep updated in this folder is the Project Status Updates (PSU). If there is an escalation memo that has been signed and is not related to missing a milestone, file it in the AOH folder.
(click 3) The budget folder is for information related to the budget of the project. We will discuss this folder in more details on the next slide.
(click 4) The correspondence folder is used for all forms of correspondence. This will be discussed in more detail later.
(click 5) If the PM or the designer have photos of the project site prior to construction or after construction, place the photographs in this folder.
(click 6) The PM diary folder is specific to documents that the PM is working with.
(click 7) The schedule folder is for documents related to the schedule.

## Slide 17
1625 Requests and Approvals- PDF copies of 1625 requests and approvals.
Cost Estimates– Cost estimates ready for submission to Engineering Services (not drafts)
PFRs –monthly copy of the PFR
PMAs (Project Management Agreements) – All executed agreements with local governments or other entities (not consultants)
set up by PM, if missing
PW File Locations: PM’s Responsibility
Notes: (click 1) The budget folder will have several subfolders that may need to be set up by the PM.
(click 2) 1625 is the GDOT software application that is used to request additional money, moving money, and authorizing money for a funding phase. The PM should maintain copies of requests and approvals as part of the history of the project.
(click 3) Cost estimates that have been signed by OPD management and submitted to the Office of Engineering Services should be placed in this folder.
(click 4) A copy of the project financial report should be saved each month. It is to document the history of the budget from month to month. If for example, the in-house budget decreased by $10k in a month, as a PM you could look at last month’s PFR to determine if the PM notes had been correctly updated or if something was wrong and that was too much money to be used for just one month.
(click 5) The project management agreement folder is for executed agreements with local governments or other entities including PFAs, In-Lieu letters, MMAs, CST agreements, lighting agreements, & force account documents.

## Slide 18
Meeting Minutes– all meeting minutes
Public Correspondence – (if applicable) Any coordination with public officials, stakeholders, gov’t agencies, property owners, requests for info, etc.
Local Government– (if applicable) Coordination with the local sponsor or local government
Do NOT save transmittals, interdepartmental correspondence, contract and invoice related documents at this location.
set up by PM, if missing
Emails – PDFs of emails that provide proof of submission to another office, approvals, or decisions.
PW File Locations: PM’s Responsibility
Notes: (directions: read slide)

## Slide 19
Working Documents – ALL working docs, except procurement.
For Signature – Only documents ready for signature
PSR – monthly PSR copy
Move signed document to correct folder. Do not keep documents in this folder after signing is complete.
Delete draft doc when ready for signature.
Transition Guide
PSRs
Transition Guide – (if needed) document for passing project to new PM
PM must set up these folders on all projects
PW File Locations: PM’s Responsibility
Notes: (click 1) The for signature folder is for documents that are ready to be signed or entered into the OPD document tracker. Once a document is signed, it should be removed from this folder and placed in the correct final location on ProjectWise.
(click 2) The working documents folder are for draft documents that are in progress. These documents are not ready for signature yet. Remember that procurement documents are never placed in this folder. Those documents should be under the PTIP folder. When a document is ready for signature, move it to the for signature folder. Only keep one working document version in the folder at a time. Once the document moves to the for signature folder, the working document should be deleted. This avoids confusion on which version of a document was completed and the status of the document.
(click 3) The transition guide folder is only needed if the project manager changes. The old PM prepares a document of information to help the new PM take over the project.
(click 4) A copy of the PSR should be placed in the PSR folder each month. It documents the history of the project. A best practice is to place a copy in the folder after the TPro PM notes have been updated. Since the notes must be updated at least once per month, this would ensure that a PSR is saved at least once per month.
(click 4)

## Slide 20
Initial Schedule/Schedule Modification/Shelf Forms–Copy of the proposed schedule
Escalation Memos – (if needed) signed and related to missed milestone
Current Schedule –pdf of the schedule
PCRF– (if needed) approved PCRF pkg
Initial/Schedule Mod/Shelf Forms
Escalation Memo
PM must set up these folders on all projects
PW File Locations: PM’s Responsibility
Notes: Next, we will discuss the subfolders for under the schedule folder.
(click 1) The initial schedule is the proposed schedule that is provided to the Office of Program Controls for development of the draft schedule. The schedule modification folder is where documents related to modifying the approve P6 activities are located. For example, if the approved schedule had tasks for a soil survey to be completed but it was determined that the soil survey is not needed, the PM would request that the tasks associated with the soil survey be removed from the approved schedule. The request is saved in this folder. Not every project will need this folder. If a project is placed on shelf, the shelf forms would be placed in this folder. Placing a project on the shelf means that the project is ready for authorizing either ROW or CST funds but it temporarily on hold.
(click 2) The escalation memos are required when a PM will or has missed a milestone. This documentation which explains why the milestone was missed and the ramifications should be saved in the escalation memo folder after it has been signed by OPD management. Until then it will either be in the working documents folder or the for signature folder.
(click 3) If a schedule cannot recover and a project change request form is needed, the PCRF package that is approved by OPD management should be placed in this location. Until the PCRF package is approved, it will be in either the working documents folder or the for signature folder.
(click 4) The current schedule folder is for copies of the P6 schedule. A copy may be needed to share with a consultant or local sponsor. It is a best practice to save a hard copy monthly, but it is not required.

## Slide 21
Contact Solutions Center if subfolders are not available
PW File Locations: PM’s Responsibility
Notes: The record plan set’s subfolders are set up by the GDOT IT team. Contact the solutions center if the subfolders are missing. The ProjectWise workflows will instruct the PM as to which folder and when it needs to be used. The ProjectWise workflow will also state the only pdf of the plans and microstation design files are to be placed in a specific folder. The only time a PM uses a record plan set folder is at the direction of the ProjectWise workflow. However, the PM can access any of the folders if there is a question on what design work was done a specific PDP step.

## Slide 22
ProjectWise Workflows
www.dot.ga.gov/GDOT/pages/ProjectWise.aspx
Must be followed for specific submissions to other offices
PM responsible to verify if a PW workflow must be followed
Notes: (click 1) To see the available PW workflows, be sure to click on the “workflow” tab.
(click 2) PMs do not only use folders owned by OPD. When submissions are required, the PM must place files in specific folders on ProjectWise.
(click 3) It is the responsibility of the PM to know if there is a PW workflow and to follow it.

## Slide 23
PWDM is used to receive and share files.
PW File Locations: Deliverables Management
Contact Solutions Center if it is missing.
Notes: (click 1) On PW, there is a folder entitled “Deliverables Management”. PWDM is used to receive and share files.
(click 2) If the folder is not set up, please contact the solutions center.

## Slide 24
ProjectWise Training
If you need training on how to use the ProjectWise Deliverables Management, watch the training video.
www.dot.ga.gov/GDOT/pages/ProjectWise.aspx
Notes: (click 1) If you need training on how to use the ProjectWise Deliverables Management, watch the training video.
The videos are located on the same webpage as the workflows. However, you will need to select the videos table to see what is available.

## Slide 25: “Free” verse “Check In”
When returning a document to PW, a pop-up window provides options:
“Check In” – returns the document and saves all changes
“Free” – returns the document without saving any changes
If no changes are made, check “free”.
Notes: (directions: read slide)

## Slide 26: File Naming Convention
PMs must use the following naming convention for saved files:
year.month.day_PIXXXXXX_County_Subject
i.e.: 2023.04.12_PI0016789_Cobb_ENV_PFPR_Concurrence
Rule Exception: Documents that have specific naming directions including but not limited to PCRF and cost estimates.
Use a 4-Digit Year
Notes: (directions: read slide)

## Slide 27
Best Practice for Naming Files is to include a descriptive subject which starts with the topic.
Topics examples: ENV, UTL, Prelim_Dsgn, OMAT, etc.
File name example:
2023.05.23_PI0033355_Fulton_UTL_1ST_Submission
Topic
Description
File Naming Convention
Notes: (directions: read slide)

## Slide 28: Finding Files on PW: Option 1
1. Go to folder of the project that you want to find a file.
2. Right click on the folder and select “Advanced Search”
3. On the pop-up window, select “document search” and hit “ok”.
Notes: (directions: read slide – one click to see slide animation ) (directions continued on next slide)

## Slide 29
4. On the new pop-up window, select the “general” tab.
Then in the name box, write the word you are look for but it must have a asterisks on both sides of the word.
b. Hit “Apply” or “ok”.
It will search this file for a document with that specific word in the title.
Example: *NTP* (this will search for documents with “NTP” in the title)
Finding Files on PW: Option 1
Notes: (directions: read slide)
(click 1) On the new pop-up window, select the “general” tab.
(click 2) Then in the name box, write the word you are look for but it must have a asterisks on both sides of the word.
(click 3) It will search this file for a document with that specific word in the title.
(click 4) Example: *NTP* (this will search for documents with “NTP” in the title)

## Slide 30: Finding Files on PW: Option 2
At the top of the page, select the binoculars icon.
  First, make sure the correct PI is highlighted.
2. Enter a key word.
3. Hit search.
Notes: (directions: read slide – click once to activate all animation)

## Slide 31: Finding Files on PW: Option 3
If you have recently done a search, look in the saved search folder.
Notes: (directions: read slide – click once for all animation)

## Slide 32: Removing a File or Folder on PW
Right click and select “delete”
If that does not work,
  Rename the folder or file “Delete this XXX (name)”
Notes: (click 1) Right click on file or folder and select “delete”
(click 2) If that does not work, Rename the folder or file “Delete this XXX (name)”. GDOT’s IT will run a query weekly for items that say “delete”. The file or folder will be automatically removed by IT.

## Slide 33: Questions?