## Slide 1: TPro Basics
09.25.2025
Office of Program Delivery
Notes: This training will teach the OPD PM the required fields of information that must be updated and maintained in the TPro software. The lesson will also teach how the TPro information is correlated to the Preconstruction Status Report for each project.
Training Time: 30 minutes

## Slide 2: Learning Objectives
What is TPro?
Navigating TPro
TPro Data Entries
TPro PM Metrics
TPro & PSR
Notes: (click 1) The learner will have a basic level of understanding of the TPro software.
(click 2) The PM will understand how to navigate TPro.
(click 3) The PM will learn their responsibilities for maintaining information in TPro.
(click 4) The PM will learn that compliance with particular data fields in TPro are part of their monthly metrics.
(click 5) The PM will learn how the information that is entered into TPro is related to the information displayed on the Preconstruction Status Report.

## Slide 3: What is TPro?
Project Management Software for GDOT
Updated by specific GDOT Offices, SMEs, & PMs.
Information is available to all employees.
Notes: (click 1) This is the software program that GDOT uses to enter fields of information related to a project.
(click 2) Information can be entered by Specific Offices & SMEs as well as project managers.
(click 3) The inputted information is available to all GDOT employees. The Preconstruction status reports pull information from TPro and add it to the report.

## Slide 4: TPro: PM Metrics
PM Comments
Expanded Description
Contacts
PM Notes
ROW/Let Status Notes
Designer Notes (if applicable)
Notes: (click 1) As part of PM metric compliance, there are 3 fields of information that must kept current. First is the comment section, which is subdivided into 3 categories: PM Notes, ROW/Let Status Notes, and Designer notes. We will discuss each of these in more detail later.
(click 2) The other two metrics are expanded description and contacts. These will be further explained later.

## Slide 5
Notes: (click 1) TPro can be accessed from the main MyGDOT page by selecting the TP web icon.

## Slide 7
Notes: (click 1) To update information on a project, click either of these from the menu. However, if you select the one that says “edit project comments, you will only be able to update the fields for the PM notes. To have access to all of the fields that a PM may have to update, select the Project Manage Edit Project link.
(click 2) A page will appear, and you will add type the Project ID number of the project that you are updating.

## Slide 8
Notes: (click 1) Select the edit link to send you to the page for updating the project information.

## Slide 9: TPro Data Entries

## Slide 10
Is the correct PM listed?
Are the correct initials listed?
Notes: (click 1) You will be taken to the project’s TPro page. The information under “project information” will likely be already filled out. However, as the PM you should look it over to make sure that it makes sense.

## Slide 11
Is this correct?
Is this correct?
Is this correct?
Notes: (click 1) As you scroll down the page, check that other information is still correct. As the project develops, these items may change.

## Slide 12
This is where all of the PM notes for the metrics are typed. The PM notes expire every 30 days.
This is the general scope of the project. The PM must keep it current.
This who is currently designing the project. The contacts must be kept current.
TPro: PM Metrics

## Slide 13
Only use if project is not designed in-house.
Expires every 30 days.
Follow the OPD’s TPro guidance
TPro Notes: Design Field
Notes: (click 1) Under the TPro comments, the first field to be updated is the design field. If project is not designed by in-house GDOT, then PM must fill out this with designer contact, local contact (if applicable), and contract information.
The notes expire every 30 days. PM must follow OPD’s TPro guidance for comments in this field.

## Slide 14
Follow the TPro Guide for note formatting.
Expires every 30 days.
TPro Notes: Let/ROW Status Field
Notes: (click 1) Under the TPro comments, the next field to be updated is the Let/ROW Status field. The PM must follow the TPro guide for how to format these notes. The notes expire every 30 days.

## Slide 15
Follow the TPro Guide for note formatting.
Expires every 30 days.
TPro Notes: Project Manager Field
Notes: (click 1) Under the TPro comments, the final field to be updated is the Project Manager field. Follow the TPro guide for how to format these notes. The notes expire every 30 days.

## Slide 16
Provide the description of the approved scope of the project.
This should never be blank once the concept report or charter is approved.
Update if scope is revised.
TPro Metric: Expanded Description
Notes: (click 1) Click on “expanded description” to have the field appear. The description of the scope of the project is written by the PM. It should match the approved concept report but be written simple enough that the general public would understand it. The expanded description is often used by GDOT management to understand the project as well as share information about the scope of the project.
Even if the concept report has not been approved, a general project description should be written. It cannot be a blank box. Once the concept report is approved, the PM should review the language to determine if it needs to be updated to match the report. The project description does not expire. However, if the scope of the project changes during the development of the project, the description may need to be updated.

## Slide 17
The Designer PM’s name, email, and phone number must be filled in.
This should never be blank.
Local gov’t fields only updated if City or County is designing the project.
TPro Metric: PM Contacts
Notes: (click 1) Click on “PM Contacts” to have the field appear. The Designer PM’s name, email and phone number must be filled in. Don’t let the word “consultant” confuse you. There will always be either the GDOT in-house designer, the consultant PM that is designing on GDOT’s behalf, or the consultant PM that a local sponsor has hired. The PM is not compliant for the metric if this information is missing or not matching the current designer. People change jobs or a different firm may be hired; therefore, the PM must review this to ensure that it is correct. The local government fields are only filled out if the project is being designed by a local sponsor.

## Slide 18
TPro Metric: Fields to Complete
Notes: (click 1) As a PM you are responsible to fill out the PM comments, expanded description, and the PM contacts.
(click 2) You will not fill out the other comment fields in TPro.

## Slide 19: TPro & PSR

## Slide 20
Notes: This is an excerpt of the PSR for Program Delivery.

## Slide 21
TPro: Project Manager Field
Notes: (click 1) The notes that were entered into the Project Manager Field in Tpro are pulled into the PSR under the Project Manager section.

## Slide 22
TPro: ROW/Let Status Field
Notes: (click 1) The notes that were entered into the ROW/Let Status Field in TPro are pulled into the PSR under the Project Manager section. This field will only be shown on Program Delivery’s PSR.

## Slide 23
TPro: ROW/Let Status Field
Notes: (click 1) The notes that were entered into the Design Field in TPro are pulled into the PSR under the Design section.

## Slide 24
Notes: This is an excerpt of the PSR by PI. The PSR by PI is the view of the report that the Office of Program Control has put together. It pulls the notes from the PM field and the Design field but does not include the ROW/Let Status field. This version of the PSR is the one typically reviewed by GDOT management.

## Slide 25: Questions?